## Slide 1: Prokaryotic Showdown
Heidi Haack
John Taylor
Sri Ram Padavala
Abdul Aaquib
Mitchell McClish

## Slide 2: What we’re proud of
Combat
Two engines
Design of Sprites
Camera work
Game AI

## Slide 3: Progress/layers
Functional minimum: Complete
Low target: Attack and defense; not multiplayer
Desired target: Multiple races; not multiple levels
High target: Real time

## Slide 4: Changes due to technical reasons
Not multiplayer
Not turn based
New bacteria are manually spawned by the player when resources are available, not automatic

## Slide 5: Changes due to playability
Reduced number of enemies
Allow all units to be moved around, not just spreading based on population

## Slide 6: Playtesting
Fewer enemies
Higher resources
Selection was wonky
Sprites overlapped
Units would stop moving when off camera in only two directions

## Slide 7: If we had more time…
Fog of war
Popups
Multiplayer
Power Ups
Structures
Different levels

## Slide 8: What we would do differently
Fully decide what we wanted from the start, not think about new features partway through development